# Individual reflection
## Viktor Rosvall
### Sprint 0
I introduced the Git workflow called Feature Branching and wrote instructions in readme files for the other group members to follow. I also created a pre-push git hook that will enforce a no-master-push policy. The hook will stop all pushes to the master branch and provide hints on how to create a feature branch and push code on there. I also helped with organizing and creating the Github repositories.
I recommended that we use Android API level 5.0 to enable native SVG support if we wanted to use vector graphics in the future.
I created and managed the project Trello scrumboards for Android, website and requirement specification. I also wrote user-stories and requirements in Trello. Furthermore I created a shared Google Calendar and helped plan our meetings and working hours.
I provided feedback and tested early design mockups of the project website and Android application.
### Sprint 1
I participated in planning the database relationship tables and entities. I also participated in planning the workflow of the Android app. I helped organize the git repositories.
I wrote summaries about Factory Pattern and SOMETHING ELSE