# Individual reflection
## Viktor Rosvall
### Sprint 0
I introduced the Git workflow called Feature Branching and wrote instructions in readme files for the other group members to follow. I also created a pre-push git hook that will enforce a no-master-push policy. The hook will stop all pushes to the master branch and provide hints on how to create a feature branch and push code on there. I also helped with organizing and creating the Github repositories.
I recommended that we use Android API level 5.0 to enable native SVG support if we wanted to use vector graphics in the future.
I created and managed the project Trello scrumboards for Android, website and requirement specification. I also wrote user-stories and requirements in Trello. Furthermore I created a shared Google Calendar and helped plan our meetings and working hours.
I provided feedback and tested early design mockups of the project website and Android application.
### Sprint 1
I participated in planning the database relationship tables and entities. I also participated in planning the workflow of the Android app. I helped organize the git repositories.
I wrote summaries about Factory Pattern and SOMETHING ELSE
Helped organize the report and lab structure in Github the repositories and helped organize how they should be written. Added instructions in the Github readme on how to enable Code Highlighting in LibreOffice.